1. Can a Project Manager be a Scrum Master? Why or How?

Ans:

Yes, A project manager can be a scrum master. In most of the organization there is no particular designation for a scrum. Therefore PM takes the role of a scrum master. The project manger should be competent enough to adapt to an evolving self-organizing team environment.

This is said because scrum master has no control over the development team like the PM. The scrum master is acting as facilitator and coach. The project manager should be ready for changes and should be less authoritative than a PM role when PM is getting into Scrum Master role.

2. Can a Scrum Master be a Product Owner? Why or How?

Ans:

No, a Scrum Master cannot be a product owner. Srum Master is acting as the link between Product Owner and Development Team. When the Scrum master also becomes the Product owner, then the development team consider the scrum as an impediment towards the sucess.

The main issue is conflict of interest. It disrupts the flow of the sprint as the product owner might add a lot of features in between and also leads to disruption of the development team.

 The product owner should sign-off sprint logs after each sprint reviews and should be responsible for giving the next set of features(activities) to the team. A scrum master cannot identify what is the priority of the product owner when selecting the next set of features required.

3. A member of the Scrum team does not want to participate in the sprint planning meetings but considers them a waste of time. How do you, as a Scrum Master,deal with that attitude?

Ans:

The ultimate duty of scrum master is coaching the team members rather than controlling because sprint teams are self organizing teams. The scrum master should call up the member and motivate him to have a positive mind towards these meetings and should be able to convince how important is each team member in fulfilling the task.

The Scrum master should be able to convince the member that, the project would be a mess without him and use his/her HR skills to grab the attention and make that member work harder.

The team is just from 5 to 11 members including Product owner and Scrum master, therefore the importance of one member is so high that, if the person leaves or do not attend the meeting, then it disrupts the project. The Scrum master should give ample recognition to all its members, so that it would be a motivation for the whole team and keeps the energy level high.

4. What is the difference between the Product Backlog and Sprint Backlog? Justify with example.

Ans:

Product Backlog	Sprint Backlog
Owned by Product owner	Owned by development team
It is revised weekly	It is revised daily
Product backlog is maintained by PO for the entire project	Development team creates new sprint backlogs for each sprint
Ordered list of features of final product based on priorities	Subset of product backlog

Example: Project for online shopping site

Product Backlog Sprint Backlog

User log-in	User log-in	Task1: Determine requirements for password policy / Task2: Page layout design
Reset lost password
Lock account after 3 times
Register a new log in	Reset lost password	Task1: Agree on best algorithm for randomizing password / Task2: decide where to put the link
Edit registeration
Admin Reporting
User wishlists	Lock account after 3 times	Task1: Include a row for showing the status” Account locked” / Task 2: Update documents
Product category
Payment gateway
Add to cart